# Test Plan

E-Commerce Website - Manual Testing

Generic Public E-Commerce Site

Test Plan	1

1. Objective	3

2. Scope	3

2.1 In Scope	3

2.2 Out of Scope	3

2.3 Test Types	4

3. Test Environment	4

3.1 Browser and Operating System	4

3.2 Test Data	4

3.3 Network and Connectivity	4

4. Test Scenarios	4

5. Test Strategy	5

5.1 Test Design Techniques	5

5.2 Testing Process	5

6. Defect Reporting Procedure	6

6.1 Defect Identification	6

6.2 Defect Documentation	6

6.3 Defect Tracking	6

7. Test Schedule	6

8. Test Deliverables	7

9. Entry and Exit Criteria	7

9.1 Test Planning Phase	7

9.2 Test Design Phase	7

9.3 Test Execution Phase	8

9.4 Test Closure Phase	8

10. Tools and Resources	8

11. Team Structure and Responsibilities	8

12. Risks and Mitigations	9

13. Assumptions and Dependencies	9

13.1 Assumptions	9

13.2 Dependencies	9

14. Approvals	10

# 1. Objective

This test plan document outlines the comprehensive testing strategy for a generic public e-commerce website. The primary objective is to validate the core shopping flow for guest users, ensuring a seamless and error-free user experience from product discovery through checkout.

The testing will focus on critical user journeys including:

- Product search and discovery functionality

- Product listing and detail page navigation

- Shopping cart management and updates

- Guest checkout process workflow

- User interface consistency and usability

# 2. Scope

The scope of this testing project encompasses the essential features and functionality of the e-commerce platform that directly impact the guest user shopping experience. This section defines what will be tested, the types of testing to be performed, and the criteria for success.

## 2.1 In Scope

The following modules and functionalities are within the scope of this testing effort:

- Homepage: Landing page functionality, featured products, navigation menu, and search bar

- Search Functionality: Product search using keywords, search results accuracy, and filters

- Product Listing Page (PLP): Product display, sorting options, pagination, and category navigation

- Product Detail Page (PDP): Product information, images, pricing, availability, and add to cart functionality

- Shopping Cart: Add/remove items, quantity updates, price calculations, and cart persistence

- Guest Checkout: Checkout flow without account creation, shipping information, order review

## 2.2 Out of Scope

The following items are explicitly excluded from this testing phase:

- Payment gateway integration and payment processing

- User account creation and login functionality

- Admin panel and backend systems

- Order tracking and customer support features

- Email notifications and communication systems

- Integration with third-party services (shipping, analytics, etc.)

## 2.3 Test Types

The following types of testing will be performed:

- Functional Testing: Verify that all features work according to requirements

- UI Testing: Validate user interface elements, layout, and visual consistency

- Smoke Testing: Quick validation of critical functionalities before detailed testing

- Sanity Testing: Focused testing on specific bug fixes and new features

- Regression Testing: Ensure existing functionality remains intact after changes

- Usability Testing: Evaluate user-friendliness and ease of navigation

# 3. Test Environment

Testing will be conducted in a controlled environment to simulate real-world user scenarios. The following configurations will be used:

## 3.1 Browser and Operating System

| Platform | Browser |
| --- | --- |
| Windows 10 | Google Chrome (Latest Version) |

## 3.2 Test Data

Publicly available products on the e-commerce website will be used for testing purposes. No personal or sensitive data will be used during the testing phase.

## 3.3 Network and Connectivity

Testing will be performed using standard broadband internet connection with stable connectivity to ensure consistent test results.

# 4. Test Scenarios

The following test scenarios have been identified to cover the critical functionality of the e-commerce website:

| Scenario ID | Module | Scenario Description | Priority |
| --- | --- | --- | --- |
| TS_01 | Search | Search product using keyword | High |
| TS_02 | Product Listing | View product details from listing page | High |
| TS_03 | Shopping Cart | Add product to cart | High |
| TS_04 | Shopping Cart | Update product quantity in cart | Medium |
| TS_05 | Checkout | Complete guest checkout flow | High |

# 5. Test Strategy

The testing approach will follow a systematic methodology to ensure comprehensive coverage of all functionalities within scope. The strategy is divided into multiple phases:

## 5.1 Test Design Techniques

The following test design techniques will be employed to create effective test scenarios and test cases:

- Equivalence Class Partitioning: Dividing input data into valid and invalid partitions

- Boundary Value Analysis: Testing at the boundaries of input ranges

- Decision Table Testing: Testing different combinations of conditions

- State Transition Testing: Verifying state changes in the application

- Use Case Testing: Testing real-world user scenarios and workflows

- Error Guessing: Leveraging experience to anticipate potential issues

- Exploratory Testing: Ad-hoc testing to discover unexpected defects

## 5.2 Testing Process

Step 1 - Test Preparation:

- Create detailed test scenarios based on requirements

- Develop comprehensive test cases using test design techniques

- Prioritize test cases based on business criticality

- Prepare test data and environment setup

Step 2 - Smoke Testing:

- Conduct smoke testing to verify basic and critical functionalities

- Ensure the application is stable enough for detailed testing

- Document any blocking issues preventing further testing

Step 3 - Detailed Testing:

- Execute comprehensive test cases covering all scenarios

- Perform functional, UI, and usability testing

- Document all defects with detailed reproduction steps

- Conduct exploratory testing to identify edge cases

Step 4 - Regression Testing:

- Verify that defect fixes have not introduced new issues

- Re-execute critical test cases to ensure stability

- Validate end-to-end user flows

# 6. Defect Reporting Procedure

All defects identified during testing will be documented systematically to ensure proper tracking and resolution.

## 6.1 Defect Identification

A defect will be logged when:

- The application behaves differently from the expected requirements

- User experience is negatively impacted

- Visual or functional inconsistencies are observed

- Technical errors or exceptions occur

## 6.2 Defect Documentation

Each defect report will include:

- Unique defect ID and descriptive title

- Detailed steps to reproduce the issue

- Expected result versus actual result

- Severity and priority classification

- Screenshots or screen recordings for visual reference

- Browser and OS information

- Test case reference number

## 6.3 Defect Tracking

Tool: Microsoft Excel

All defects will be documented in a centralized Excel spreadsheet with the following columns:

Defect ID, Title, Description, Steps to Reproduce, Expected Result, Actual Result, Severity, Priority, Status, Tester Name, Date Reported, and Comments

# 7. Test Schedule

The testing activities are planned for a 2-day sprint with the following timeline:

| Task | Timeline |
| --- | --- |
| Test Plan Creation | January 23, 2026 |
| Test Scenario and Test Case Creation | January 23, 2026 |
| Test Case Execution and Defect Logging | January 24, 2026 |
| Test Summary Report Preparation | January 24, 2026 |

# 8. Test Deliverables

The following documents will be delivered as part of the testing process:

- Test Plan Document: Comprehensive testing strategy and approach (this document)

- Test Scenarios: High-level test scenarios covering all functionalities

- Test Cases: Detailed test cases with step-by-step execution instructions

- Defect Report: Comprehensive list of all identified defects with severity and priority

- Test Execution Report: Test case execution status with pass/fail results

- Test Summary Report: Final testing summary with metrics and recommendations

- Screenshots/Evidence: Visual evidence of defects and test execution

# 9. Entry and Exit Criteria

Clear entry and exit criteria have been defined for each phase of the testing lifecycle to ensure quality and completeness.

## 9.1 Test Planning Phase

Entry Criteria:

- Project requirements and scope are clearly defined

- Access to the e-commerce website is available

- Test environment and tools are ready

Exit Criteria:

- Test plan document is complete and reviewed

- Test scope and objectives are approved

- Test strategy is documented and agreed upon

## 9.2 Test Design Phase

Entry Criteria:

- Test plan is approved

- Requirements are understood by the testing team

- Test design techniques are selected

Exit Criteria:

- Test scenarios are created and documented

- Detailed test cases are written with clear steps

- Test cases are reviewed and prioritized

## 9.3 Test Execution Phase

Entry Criteria:

- Test cases are approved and ready for execution

- Application is deployed and accessible for testing

- Test environment is set up and stable

- Test data is prepared

Exit Criteria:

- All planned test cases have been executed

- All identified defects are logged and documented

- Test execution report is prepared

- Critical and high-priority test cases have passed

## 9.4 Test Closure Phase

Entry Criteria:

- Test execution is complete

- All test deliverables are ready

- Defects are documented and prioritized

Exit Criteria:

- Test summary report is completed

- All deliverables are submitted and archived

- Lessons learned are documented

- Final approval is obtained

# 10. Tools and Resources

The following tools will be utilized throughout the testing process:

| Tool | Purpose |
| --- | --- |
| Google Chrome Browser | Primary browser for test execution |
| Microsoft Excel | Test case management and defect tracking |
| Windows Snipping Tool | Screenshot capture for defect documentation |
| Microsoft Word | Documentation and report preparation |

# 11. Team Structure and Responsibilities

The testing team consists of the following members with defined roles and responsibilities:

| Role | Name | Responsibilities |
| --- | --- | --- |
| Test Lead | TL_ID_001 | Overall test planning, coordination, and reporting |
| QA Tester | Tester 1 | Search and product listing testing |
| QA Tester | Tester 2 | Shopping cart functionality testing |
| QA Tester | Tester 3 | Checkout process and UI testing |

# 12. Risks and Mitigations

Potential risks have been identified along with appropriate mitigation strategies:

| Risk | Mitigation Strategy |
| --- | --- |
| Limited testing timeframe (2 days) | Prioritize critical test cases; focus on high-risk areas first |
| Website downtime or accessibility issues | Document issues immediately; work on test case creation during downtime |
| Incomplete or ambiguous requirements | Make assumptions based on industry standards; document assumptions clearly |
| Browser compatibility issues | Primarily test on Chrome; note any browser-specific issues for future testing |
| Limited testing tools and resources | Maximize use of available free tools; leverage built-in browser features |

# 13. Assumptions and Dependencies

## 13.1 Assumptions

The following assumptions have been made for this testing project:

- The e-commerce website is publicly accessible and stable

- Products displayed on the website are real and available for testing purposes

- Payment processing will be mocked or stopped before actual transaction completion

- No actual purchases will be made during testing

- The website functionality remains consistent during the testing period

- Internet connectivity will be stable throughout the testing duration

## 13.2 Dependencies

- Website availability and uptime

- Access to test environment and browsers

- Availability of test data (product catalog)

# 14. Approvals

This test plan requires approval from the following stakeholders before testing can proceed:

| Role | Name | Signature/Date |
| --- | --- | --- |
| Test Lead | TL_ID_001 | January 23, 2026 |
| Project Manager | PM_ID_001 | January 23, 2026 |
| Quality Assurance Manager | QAM_ID_001 | January 23, 2026 |

Document Version: 1.0

Date Created: January 23, 2026

Last Updated: January 24, 2026